# INITIAL PROJECT PLANNING

## Project Name

ComicCraft – AI Powered Comic Story Generator

Team ID: __________

# Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register an account using my email and password. | 2 | High | Team Member 1 | 01-Apr-2026 | 07-Apr-2026 |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log in securely using my registered credentials. | 2 | High | Team Member 1 | 01-Apr-2026 | 07-Apr-2026 |
| Sprint-1 | User Authentication | USN-3 | As a user, I can log out of the application securely. | 1 | Medium | Team Member 1 | 01-Apr-2026 | 07-Apr-2026 |
| Sprint-1 | User Profile Management | USN-4 | As a user, I can manage my profile information and preferences. | 2 | Medium | Team Member 2 | 01-Apr-2026 | 07-Apr-2026 |
| Sprint-2 | Prompt Input System | USN-5 | As a user, I can enter a story prompt to generate a comic. | 3 | High | Team Member 2 | 08-Apr-2026 | 14-Apr-2026 |
| Sprint-2 | Prompt Customization | USN-6 | As a user, I can select comic genre, tone, and art style. | 3 | High | Team Member 2 | 08-Apr-2026 | 14-Apr-2026 |
| Sprint-2 | Prompt Validation | USN-7 | As a user, I receive validation messages for invalid inputs. | 2 | Medium | Team Member 3 | 08-Apr-2026 | 14-Apr-2026 |
| Sprint-3 | Story Generation | USN-8 | As a user, I can generate a comic storyline using AI. | 5 | High | Team Member 3 | 15-Apr-2026 | 21-Apr-2026 |
| Sprint-3 | Dialogue Generation | USN-9 | As a user, I can generate dialogues and narration for comic panels. | 4 | High | Team Member 3 | 15-Apr-2026 | 21-Apr-2026 |
| Sprint-3 | Panel Creation | USN-10 | As a user, I can generate multiple comic panels automatically. | 4 | High | Team Member 4 | 15-Apr-2026 | 21-Apr-2026 |
| Sprint-4 | AI Image Generation | USN-11 | As a user, I can generate comic illustrations for each panel. | 5 | High | Team Member 4 | 22-Apr-2026 | 28-Apr-2026 |
| Sprint-4 | Style Selection | USN-12 | As a user, I can choose different visual styles such as cartoon, manga, or fantasy. | 3 | Medium | Team Member 4 | 22-Apr-2026 | 28-Apr-2026 |
| Sprint-4 | Image Optimization | USN-13 | As a user, I receive high-quality comic images optimized for display. | 3 | Medium | Team Member 5 | 22-Apr-2026 | 28-Apr-2026 |
| Sprint-5 | Comic Layout Builder | USN-14 | As a user, I can combine story panels and illustrations into a comic layout. | 5 | High | Team Member 5 | 29-Apr-2026 | 05-May-2026 |
| Sprint-5 | Comic Preview | USN-15 | As a user, I can preview the generated comic before downloading. | 3 | High | Team Member 5 | 29-Apr-2026 | 05-May-2026 |
| Sprint-6 | PDF Export | USN-16 | As a user, I can download the generated comic as a PDF. | 4 | High | Team Member 1 | 06-May-2026 | 12-May-2026 |
| Sprint-6 | Download History | USN-17 | As a user, I can access previously generated comics. | 3 | Medium | Team Member 2 | 06-May-2026 | 12-May-2026 |
| Sprint-6 | Error Handling | USN-18 | As a user, I receive clear error messages when generation fails. | 2 | Medium | Team Member 3 | 06-May-2026 | 12-May-2026 |
| Sprint-7 | Testing & Validation | USN-19 | As a tester, I can validate all comic generation workflows. | 5 | High | Entire Team | 13-May-2026 | 19-May-2026 |
| Sprint-7 | Deployment | USN-20 | As an administrator, I can deploy the ComicCraft application to the cloud. | 5 | High | Entire Team | 13-May-2026 | 19-May-2026 |

# Sprint Summary

## Sprint 1 – User Management

Focus Areas:

- User Registration

- User Login

- User Logout

- User Profile Management

## Sprint 2 – Prompt Collection Module

Focus Areas:

- Story Prompt Input

- Genre Selection

- Tone Selection

- Art Style Selection

- Input Validation

## Sprint 3 – Story Generation Module

Focus Areas:

- AI Story Generation

- Dialogue Generation

- Narration Creation

- Comic Panel Structuring

## Sprint 4 – Image Generation Module

Focus Areas:

- AI Illustration Generation

- Style Customization

- Image Optimization

## Sprint 5 – Comic Builder Module

Focus Areas:

- Comic Layout Creation

- Comic Preview Interface

## Sprint 6 – Export Module

Focus Areas:

- PDF Generation

- Download Functionality

- Comic History

## Sprint 7 – Testing & Deployment

Focus Areas:

- Functional Testing

- Integration Testing

- Bug Fixing

- Cloud Deployment

# Total Estimated Story Points

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 7 |
| Sprint 2 | 8 |
| Sprint 3 | 13 |
| Sprint 4 | 11 |
| Sprint 5 | 8 |
| Sprint 6 | 9 |
| Sprint 7 | 10 |
| Total | 66 Story Points |

# Conclusion

The project plan for ComicCraft follows an Agile development approach with seven structured sprints covering authentication, AI-powered story generation, image generation, comic assembly, PDF export, testing, and deployment. This planning ensures incremental development, continuous testing, and timely delivery of a fully functional AI-powered comic generation platform.